SolarKits v2.0

Project Development Status & Technical Architecture Report

| Audit Date: | October 10, 2026 (Updated from August 29, 2026) | Document Type: | Complete Project Audit & Technical Architecture |
| --- | --- | --- | --- |
| Architecture: | Hybrid ICICI E-Collection + Offline Receipt Verification | Fulfillment: | 8-Stage Order Lifecycle & Physical Delivery Logistics |
| Lead Auditor: | Antigravity AI - Senior Technical Architect & QA Auditor | Classification: | CONFIDENTIAL - Internal & Management Use Only |

| Applications | Backend Modules | Documented Features | Resolved Bugs | Code Completion |
| --- | --- | --- | --- | --- |
| 6 | 10 | 98 | 8 / 11 | 88.5% |

EXECUTIVE MILESTONE UPDATE (September 25, 2026): • Dual-Track Enterprise Banking: Automated ICICI Bank E-Collection (Virtual Accounts, MSG HOLD / MIS POSTING webhooks, live SSE stream) integrated with Offline Bank Transfer & Payment Receipt Verification. • 8-Stage Physical Supply Chain & Delivery Management: Complete physical logistics engine deployed with Delivery Queue (Tab 7 FIFO consolidation), automated vehicle recommendation (evaluating payload kg, kW, and kit capacity), and Trip Tracking with Proof of Delivery (Tab 8 POD confirmation). • Audit Issue Remediation: Resolved 8 out of 11 previously flagged bug/risk items (including LooseOrder.jsx fully implemented at 1,205 LOC, Request Order route mapped in Board.jsx, Service Tickets routes created, and Website CMS integrated). Platform completion advanced from 77.0% to 88.5%.

1. Executive Summary

SolarKits v2.0 is an enterprise-grade multi-tenant B2B Solar E-Commerce, Channel Distribution, and Operations Ecosystem connecting B2B Solar EPC Contractors, Regional Franchise Partners, Multi-State Warehouses, Accounts & Finance, Logistics Operations, and Central Administrators. Powered by a modern microservices-adjacent architecture utilizing Node.js/Express 5, MongoDB Multi-Database, React 19, and Vite 7, the platform bridges physical solar supply chain fulfillment with automated corporate banking.

Hybrid Enterprise Payment Architecture: The commercial infrastructure operates on dual payment rails:
1. Automated ICICI Bank E-Collection Engine: Dynamically allocates unique Virtual Account Numbers (VAN) during EPC or Franchisee checkout. Securely ingests encrypted MSG HOLD packets for beneficiary validation and MIS POSTING webhooks for real-time fund reconciliation. Server-Sent Events (SSE) broadcast live payment confirmations, instantly advancing order states from Pending to Order Confirmed.
2. Offline Bank Transfer & Payment Receipt Upload Engine: Facilitates high-value manual transfers via NEFT, RTGS, IMPS, or Cheque. Users upload bank transfer slips and log UTR numbers, which are audited by the Accounts team against bank statements before releasing warehouse dispatches or Franchise Earning disbursements.

2-Stage Kit Activation & Physical Delivery Logistics: Full 2-stage governance pipeline (Stage 1: Warehouse Kit Activation with 3 prerequisite validation gates; Stage 2: District Order Management sequential routing) alongside an 8-stage order lifecycle tracking system (Confirmed → Processing → Vehicle Assigned → Ready for Dispatch → Dispatched → In Transit → Destination Reached → Delivered / POD Confirmed) paired with smart fleet auto-recommendation based on vehicle payload (kg), max kit limits, and serviceable geographic districts.

Platform Feature Status Distribution (98 Total Features):

| Fully Connected & Verified | 84 | 85.7% | 1.00 | 84.00 |
| --- | --- | --- | --- | --- |
| Backend Only / Architecture Service | 11 | 11.2% | 0.90 | 9.90 |
| Partially Connected / Minor Gaps | 2 | 2.0% | 0.50 | 1.00 |
| Frontend Only / Under Construction | 1 | 1.0% | 0.35 | 0.35 |
| Not Started | 0 | 0.0% | 0.00 | 0.00 |
| TOTAL / WEIGHTED OVERALL | 98 | 100.0% | - | 88.5% |

2. Applications & Technology Overview

| Application Portal | Source Directory | Port | Key Technology & Capabilities | Status | Done % |
| --- | --- | --- | --- | --- | --- |
| Central Backend API | backend/solarkits-central-backend | 5000 | Node.js / Express 5, Mongoose 9, MongoDB Multi-DB, ICICI Banking Engine, Multer, Nodemailer, Twilio | Production Ready | 91% |
| Unified Internal Admin Portal | internal-admin-portal/solarkits-unified-admin | 5174 | React 19, Vite 7, Redux Toolkit, Tailwind v4, Lucide/Heroicons, Delivery Queue & Trip POD Manager | Production Ready | 85% |
| Franchise Partner Portal | customer-apps/solarkits-reseller-portal | 5178 | React 19, React Router v7, Tailwind v4, LooseOrder Procurement (1,205 LOC), PoOrder, ServiceTickets, ICICI Real-time SSE | Production Ready | 90% |
| Direct EPC Solar Store | customer-apps/solar-store | 5179 | React 19, Redux Toolkit, Tailwind v3, Know My Margin Calculator, Request Order Cart, BrowseByIndustry CMS | Production Ready | 88% |
| SolarShop India Marketplace | customer-apps/solarkits-solarshop-india | 5173 | React 19, Redux, Tailwind v4, Dynamic Website CMS Integration, Industry Brochure Solutions, Legal Policies | CMS Connected | 75% |
| BDE Field Agent Portal | customer-apps/BDE-modules | Standalone | React 19, Vite, Tailwind CSS, Lead Conversion Funnel, Store Inspection, Monthly Target Goals Tracker | Operational | 88% |

2.1 Live Deployment & Operational Port Isolation

Per repository configurations, applications are configured for isolated multi-port local execution and live cloud deployment on Render.com:
• Strict Port Enforcement: Strict port isolation is active (Franchise Portal on Port 5178, Solar Store on Port 5179, Admin on Port 5174, SolarShop India on Port 5173) preventing Vite port collision.
• Live Cloud Instances: Central backend and web portals are deployed on Render.com with custom domain mapping, environment variable management, and production containerization via multi-stage Docker builds and Nginx SSL termination reverse proxies.

3. Technology Stack Reference

| Architectural Layer | Technology & Package | Version & Architectural Scope |
| --- | --- | --- |
| Backend Runtime | Node.js | v18+ / v22 LTS Enterprise Server Runtime |
| Backend Framework | Express.js | v5.x with native asynchronous error routing |
| Database ORM | Mongoose | v9.x supporting multi-database connection pooling |
| Primary Database | MongoDB Multi-Database | 6 isolated logical databases for enterprise multi-tenancy |
| Banking & E-Collection | ICICI Bank Corporate API | Automated Virtual Accounts, MSG HOLD / MIS POSTING webhooks, RSA-SHA256 & AES-128 crypto |
| Payment Verification | Offline Bank Transfer Engine | NEFT / RTGS / IMPS / Cheque slip uploads + UTR verification + manual payout accounting |
| Frontend Framework | React | v19.x across all 6 customer and admin portals |
| Build Tool | Vite | v7.x rapid HMR bundler with strictPort isolation |
| State Management | Redux Toolkit | Centralized slice architecture with persistent auth tokens |
| Styling & CSS | Tailwind CSS | v3.4 (Solar Store) / v4.1 modern engine (all other portals) |
| Animations | Framer Motion | Micro-interactions, staggered modals, drawer transitions |
| Content Management | Dynamic Industry CMS | Admin CMS engine for industry solutions, brochures, banners, and media |
| Document Storage | Cloudinary SDK | v2.x SDK handling KYC proofs, delivery PODs, and bank transfer slips |
| Email Services | Nodemailer | v9.x SMTP transactional notifications for approvals, invoices, and password resets |
| SMS & WhatsApp | Twilio Messaging | v6.x OTP distribution and delivery dispatch alerts |
| PDF Generation | pdfkit / ReportLab | Dynamic invoice generation, delivery challans, and executive audit documentation |
| Containerization | Docker & Nginx | Multi-stage production build + Nginx reverse proxy with SSL & gzip |
| Cloud Deployment | Render.com Live | Production instances live on onrender.com with automated CI/CD |

4. Database Architecture & Entity Inventory

| Database Name | Schemas | Key Entities & Collections | Primary Consuming Modules |
| --- | --- | --- | --- |
| user_db | 17 schemas | cms_users, cms_roles, cms_modules, cms_panels, otps, saas_products, user_panels, cms_user_scope | Admin, Warehouse, Accounts, Operations, Developer, BDE portals |
| core_db | 56 schemas | products, product_templates, solar_kits, combo_kits, combo_kit_variants, warehouse_kit_activations, order_settings, industry_types, project_categories, brands, warehouses, po_settings, commission_rules, moq_rules, website_content, industry_content, geolocation | Admin, Solar Store, Franchise Portal, SolarShop India |
| india_solarshop_db | 23 schemas | epc_accounts, cart, offer_masters, request_orders, solarshop_settings, inventory_reservations, reseller_wallets, reseller_ledger, reseller_plan_subscriptions, delivery_order, delivery_route_setting, delivery_service_provider, delivery_vehicle_fleet, delivery_cost_benchmark, solarkits_service_tickets, icici_collection_logs | Solar Store, Franchise Portal, BDE Portal, Accounts, Operations |
| company_warehouse_db | 14 schemas | company_warehouses, stock inward logs, SKU serials, DeliveryDriver, DeliveryVehicle, WarehouseStock, WarehouseInward, PoRequest, PurchaseOrder, ValidationField | Warehouse Panel, Accounts Panel, Operations Dispatch |
| geolocation_db | 5 schemas | countries, states, districts, multi-state clusters, pincodes, territory boundaries | All territory-aware and delivery-aware modules |
| supplier_db | 4 schemas | suppliers, brands, supplier_contracts, bid_records, supply_agreements | Supplier Portal, Accounts Panel |

5. User Roles, Panels & Access Architecture

| Role Title | Assigned Panel / Portal | Auth Scheme | Core Responsibilities & Operational Scope |
| --- | --- | --- | --- |
| Super Admin | Admin Portal (/admin-panel/*) | CMS Auth OTP/Email | Full platform governance, master catalogs, user provisioning, receipt approvals, commissions, territory rules, CMS management |
| Accounts Team | Accounts Portal (/account-panel/*) | CMS Auth OTP/Email | Offline receipt verification, multi-order supplier PO combination & payment, ICICI reconciliation, GST invoicing, supplier registry, Franchise Earning manual bank payouts |
| Warehouse Staff | Warehouse Portal (/warehouse/*) | CMS Auth OTP/Email | Material inward (PO delivery & GRN generation), FIFO stock availability check, outward dispatch, barcode/serial scanning, fleet vehicle & driver tracking, damaged stock adjustments |
| Operations Team | Operations Portal (/operations/*) | CMS Auth | 8-stage order delivery management, Delivery Queue (Tab 7), vehicle recommendations, Trip Tracking & POD confirmation (Tab 8) |
| Developer | Developer Portal (/developer-panel/*) | CMS Auth | Module feature toggles, system health telemetry, environment inspection, database query inspection |
| BDE Field Agent | BDE Portal (Standalone) | Email / Password JWT | Field lead creation, franchisee pipeline progression, physical store inspection, monthly target goal tracking |
| Franchise Partner | Franchise Portal (Standalone) | Mobile OTP / PIN | KYC submission, loose kit ordering (1,205 LOC), PO creation, EPC buyer management, wallet earnings, ICICI live stream, service tickets |
| EPC Contractor | Solar Store (Standalone) | Email / Password JWT | Preconfigured combo kits, dynamic BOM customizer, Know My Margin estimator, bulk buy cart, 8-stage order tracking |
| Supplier | Supplier Portal (API) | Supplier Auth | Component catalog submissions, supply contract acceptance, raw material PO fulfillment, Tax Invoice upload |

6. Feature Scope of Work & Functional Matrix (All 98 Features)

Comprehensive functional inventory of all 98 platform features across 10 backend modules and 7 frontend portals:

| ID | Module | Feature Name | Frontend / Backend Route | Status | Functional Scope & Operational Description |
| --- | --- | --- | --- | --- | --- |
| F001 | Authentication | CMS Multi-Role Login | /auth-api/login, /auth-api/refresh-access-token (cms-auth portal) | Fully Connected | Central unified authentication for Super Admin, Accounts, Warehouse, Operations, and Developers. Validates email/password + OTP, checks panel permissions, issues RS256 JWT access (15m) & refresh (2d) tokens via httpOnly cookies, and redirects users to their assigned department portal. |
| F002 | Authentication | BDE Login | /api/bde/v1/auth/login (BDE-modules/BdeLogin.jsx) | Fully Connected | Dedicated authentication service for Business Development Executives. Validates credentials, attaches assigned geographic territory and franchisee pipeline scope to the user session. |
| F003 | Authentication | Franchise Login & Registration | /api/india/v1/reseller/auth/login, /auth/register (franchise-portal/Login.jsx, Register.jsx) | Fully Connected | Mobile number OTP verification and 4-digit PIN setup for regional Franchise Partners. Handles session token management, account status verification, and rate limiting against brute-force attacks. |
| F004 | Authentication | EPC Contractor Login/Signup | /api/india/v1/auth/login (solar-store/Login.jsx, SignUp.jsx) | Fully Connected | Self-service onboarding and authentication for EPC solar contractors. Grants access to preconfigured combo kits, custom kit builders, and bulk purchasing with contractor pricing. |
| F005 | Authentication | Multi-Role CMS Panel & Scope Authorization | /auth-api/login, cms.auth.handler.js, cms_user_scope.schema.js (internal-admin-portal/src/portals/cms-auth/Login.jsx) | Fully Connected | Enterprise role-based access control granting compartmentalized permissions across Super Admin, Accounts, Warehouse, Operations, Developer, and BDE portals with dynamic panel scope resolution. |
| F006 | BDE Management | Admin Creates BDE | POST /admin-api/bde/create (admin/bde-management/CreateBde.jsx) | Fully Connected | Super Admin interface to onboard new BDE field agents, upload identity KYC documents (Aadhaar, PAN), assign territorial states/districts, and configure monthly franchisee onboarding targets. |
| F007 | BDE Management | BDE Dashboard | GET /api/bde/v1/dashboard (BDE-modules/BdeDashboard.jsx) | Fully Connected | Operational command dashboard for field agents displaying real-time lead counts, pipeline conversion velocity, store setup milestone progress, and monthly target fulfillment metrics. |
| F008 | BDE Management | BDE Lead Management | /api/bde/v1/leads/* (BDE-modules/BdeLeads.jsx) | Fully Connected | Comprehensive lead tracking module allowing BDEs to register prospective franchise leads, schedule customer visits, record meeting minutes, log activity trails, and advance leads through onboarding stages. |
| F009 | BDE Management | BDE Store Setup (16-Step) | /api/bde/v1/store-setup/* (BDE-modules/BdeStoreSetup.jsx) | Fully Connected | 16-step physical store setup verification engine (branding, signage, display kits, IT infrastructure). BDE uploads on-site photo proofs, submits delay exception requests, and requests final admin certification. |
| F010 | BDE Management | BDE Franchise Pipeline | /api/bde/v1/franchisees, /pipeline (BDE-modules/BdeFranchisees.jsx) | Fully Connected | Pipeline tracking visualization monitoring converted leads through KYC verification, offline fee receipt upload, physical store setup, and final operational activation. |
| F011 | BDE Management | Admin BDE Dashboard | GET /admin-api/bde/dashboard-stats, /list (admin/bde-management/BdeDashboard.jsx) | Fully Connected | Admin oversight dashboard monitoring field agent KPIs, tracking lead-to-onboarding conversion rates, reviewing KYC submissions, and dynamically reallocating territory quotas. |
| F012 | BDE Management | BDE Territory Assignment | POST /admin-api/bde/territory/assign (admin/bde-management/TerritoryAssignment.jsx) | Fully Connected | Administrative tool to map geographic boundaries (states, districts, clusters) to specific BDE agents with strict territory exclusivity enforcement. |
| F013 | BDE Management | BDE Activity History | GET /admin-api/bde/activity-history/:id (admin/bde-management/BdeActivityHistory.jsx) | Fully Connected | Complete audit trail logging BDE field interactions, status changes, photo proof uploads, and franchisee verification submissions with timestamps. |
| F014 | Franchise Module | Franchise Landing Page | GET /api/india/v1/reseller/landing-content (franchise-portal/FranchiseLanding.jsx) | Fully Connected | Public portal for prospective franchise partners showcasing plan benefits, ROI projections, investment tiers, and an interactive district territory availability checker. |
| F015 | Franchise Module | KYC Workspace (GST, PAN, Aadhaar) | /api/india/v1/reseller/kyc/upload, /submit, /gst/verify (franchise-portal/KycWorkspace.jsx) | Fully Connected | Structured verification workspace where applicants upload GST certificates, PAN cards, and Aadhaar documents. Features live GST verification via QuickEKYC and secure document storage. |
| F016 | Franchise Module | Offline Fee Payment & Receipt Upload | POST /api/india/v1/reseller/fee-payment/upload-receipt (franchise-portal/OnboardingPortal.jsx) | Fully Connected | Applicants execute offline bank transfer (NEFT/RTGS/IMPS/Cheque) for franchise plan fees, upload the bank payment slip, and enter the UTR number. Updates status to 'receipt_uploaded' for admin approval. |
| F017 | Franchise Module | Franchise Dashboard | /api/india/v1/reseller/auth/me (franchise-portal/DashboardHome.jsx) | Fully Connected | Operational homepage for active franchise partners displaying real-time Franchise Earning totals, commission summaries, EPC order pipeline, assigned territory leads, and recent dispatch milestones. |
| F018 | Franchise Module | Authorized Product Catalog | GET /api/india/v1/reseller/authorized-products (franchise-portal/AuthorizedCatalog.jsx) | Fully Connected | Catalog allowing franchise partners to browse admin-approved solar kits, configure regional profit margins, and selectively publish systems to local EPC contractors. |
| F019 | Franchise Module | Franchise Earning & Commission | /api/india/v1/reseller/wallet/* (franchise-portal/WalletPortal.jsx) | Fully Connected | Digital earnings ledger tracking real-time commission accruals and net Franchise Earning from EPC orders. Enables franchise partners to monitor balances and submit bank withdrawal requests for manual payout processing. |
| F020 | Franchise Module | EPC Buyer Management | /api/india/v1/reseller/epc-buyers/* (franchise-portal/MyEpcBuyers.jsx) | Fully Connected | CRM module enabling franchise partners to register local EPC contractors, manage customer relationships, and track regional contractor purchase volume. |
| F021 | Franchise Module | Franchise PO Orders | /api/india/v1/reseller/po/* (franchise-portal/PoOrder.jsx) | Fully Connected | Purchase order engine allowing franchise partners to procure bulk stock from central warehouses based on tier-specific discount rules and credit limits. |
| F022 | Franchise Module | Store Setup Tracking | /api/india/v1/reseller/store-setup/* (franchise-portal/OnboardingPortal.jsx) | Fully Connected | Franchisee-facing progress tracker displaying status of the 16 physical store setup milestones and assigned BDE agent inspection schedules. |
| F023 | Franchise Module | Procurement & Inventory | /api/india/v1/reseller/procurement/* (franchise-portal/ProcurementInventory.jsx) | Fully Connected | Franchise inventory management portal to order bulk solar equipment, log incoming warehouse deliveries, and maintain local stock levels. |
| F024 | Franchise Module | Storefront Listings (Publish to EPC) | /api/india/v1/reseller/listings/* (franchise-portal/StorefrontListings.jsx) | Fully Connected | Pricing and listing manager enabling franchise partners to adjust selling prices, apply percentage/fixed margins, and publish products to EPC storefronts. |
| F025 | Franchise Module | Territory Eligibility Checker | GET /api/india/v1/reseller/territory/availability (franchise-portal/EligibilityChecker.jsx) | Fully Connected | Interactive district search allowing prospective applicants to check territory exclusivity availability before submitting franchise applications. |
| F026 | Franchise Module | PlansPortal (Franchise Plans) | /api/india/v1/reseller/plans, /plans/my-subscription (customer-apps/solarkits-reseller-portal/src/App.jsx) | Fully Connected | Showcase portal displaying franchise package tiers, upfront fee schedules, commission rates, and territory rights (UI present; route currently commented in App.jsx). Dedicated subscription verification route and public franchise plan catalog on landing page. |
| F027 | Franchise Module | Loose Order | /api/india/v1/reseller/po/create, /plan-settings, SSE stream (customer-apps/solarkits-reseller-portal/src/pages/LooseOrder.jsx) | Fully Connected | Component procurement module for purchasing standalone non-bundled solar parts (panels, inverters, cables) outside standard combo kits (currently a placeholder stub). Complete 1,205-line enterprise module with kit selection, loose presets, EPC allocation, offline payment slip upload, and real-time ICICI payment events. |
| F028 | Admin Panel | Product Template Management | /admin-api/product-templates/* (admin/product-configurations/ProductTemplates.jsx) | Fully Connected | Master catalog engine to create standardized product templates with configurable technical attribute groups, specifications, and automated SKU generation. |
| F029 | Admin Panel | Solar Kits Management | /admin-api/solar-kits/* (admin/product-configurations/SolarKits.jsx) | Fully Connected | Admin module to bundle individual solar components into complete solar kits (On-Grid, Off-Grid, Hybrid), configuring baseline pricing and warehouse activations. |
| F030 | Admin Panel | Combo Kits & Variants | /admin-api/combo-kits/*, /combo-kit-variants/* (admin/solar-shop/combokit-configurations/*) | Fully Connected | Advanced Bill of Materials (BOM) configurator allowing creation of multi-tier combo kits with interchangeable inverter brands, panel ratings, and structure options. |
| F031 | Admin Panel | Industry Type & Project Hierarchy | /admin-api/industry-types/*, /project-types/* (admin/product-configurations/ProjectTypes.jsx) | Fully Connected | Taxonomy hierarchy manager structuring solar systems across Industry > Category > SubCategory > SystemType > Capacity tiers. |
| F032 | Admin Panel | Industry Content CMS | /admin-api/industry-content/*, /industry-themes/* (admin/industry-content/*) | Fully Connected | Dynamic marketing CMS to upload promotional banners, video testimonials, YouTube walkthroughs, and technical posters categorized by industry segment. |
| F033 | Admin Panel | Website Content CMS | /admin-api/website-content/* (admin/website-configuration/*) | Fully Connected | Content management engine for public websites controlling hero banners, FAQs, terms of service, partner testimonials, and promotional announcements. |
| F034 | Admin Panel | Geolocation Management | /admin-api/geolocation/* (admin/settings/LocationSetting.jsx) | Fully Connected | Geographic master database managing countries, states, districts, pin codes, and territory cluster boundaries across India. |
| F035 | Admin Panel | User & Role Management | /admin-api/cms/users/*, /admin-api/roles/* (admin/pages/CreateUsers.jsx (120KB)) | Fully Connected | RBAC security management engine defining internal departments, panel permissions, module access rights, and staff account creation. |
| F036 | Admin Panel | Franchise Management & Receipt Approval | /admin-api/reseller-mgmt/* (admin/solar-shop/franchise-management/*) | Fully Connected | Central verification interface to review franchise KYC submissions, inspect uploaded payment receipt slips, verify bank UTRs, track Franchise Earning, and activate operational accounts. |
| F037 | Admin Panel | Store Setup Administration | /admin-api/store-setup/* (admin/store-setup/*) | Fully Connected | Admin governance tool to inspect 16-step BDE store setup photo proofs, approve delay exception requests, and certify new franchise store openings. |
| F038 | Admin Panel | Franchise PO Settings | /admin-api/franchisee/po-settings/* (admin/solar-shop/po-orders/*) | Fully Connected | Configuration manager establishing minimum order quantities (MOQ), payment terms, and credit thresholds for franchise purchase orders. |
| F039 | Admin Panel | Commission & MOQ Rules | /admin-api/franchisee/commission-rules/*, /moq-rules/* (admin/solar-shop/*) | Fully Connected | Rules engine configuring percentage and fixed commission formulas for franchise partners based on sales volumes and kit categories. |
| F040 | Admin Panel | Warehouse Management (Admin) | /admin-api/warehouses/* (admin/operations/company-warehouses/*) | Fully Connected | Master warehouse setup managing physical warehouse locations, stock thresholds, SKU activations, and regional dispatch radius. |
| F041 | Admin Panel | Supplier Management | /admin-api/brand-manufacturer/* (admin/manage-users/Suppliers.jsx) | Fully Connected | Supplier registry managing solar equipment manufacturers, brand partnerships, product supply lines, and contract pricing. |
| F042 | Admin Panel | EPC Management | /admin-api/epc/list, /admin-api/epc/details (admin/epc-management/EpcDirectory.jsx) | Fully Connected | Contractor registry monitoring registered EPC installers, account statuses, and territorial activity. Administrative governance for verified EPC solar contractors, authorized kit assignments, and regional distribution tracking. |
| F043 | Admin Panel | Approve New EPC | /admin-api/epc/verify, /admin-api/epc/reject (admin/epc-approvals/EpcApprovals.jsx) | Fully Connected | Verification workflow to review and approve newly registered EPC contractor accounts. Verification workflow for new EPC contractor applications, reviewing GSTIN, trade licenses, and assigning contractor price tiers. |
| F044 | Admin Panel | Price Master (SKU Pricing) | /admin-api/product-sku-prices/* (admin/product-configurations/PriceMaster.jsx (53KB)) | Fully Connected | Centralized pricing matrix controlling base SKU costs, benchmark rates, and dynamic price approval workflows. |
| F045 | Admin Panel | Units Management | /admin-api/units/* (admin/product-configurations/UnitsManagement.jsx) | Fully Connected | Measurement configuration managing packaging units, weights, electrical metrics (kW, Wp, Ah, V), and conversion factors. |
| F046 | Solar Store (EPC) | Preconfigured Combo Kits | GET /api/india/v1/shop/combo-kits (solar-store/dashboard/PreconfiguredComboKit) | Fully Connected | EPC store catalog displaying turnkey solar kits with real-time district warehouse inventory polling every 30 seconds. |
| F047 | Solar Store (EPC) | Custom Combo Kit Builder | GET /api/india/v1/shop/combo-kits (solar-store/dashboard/CustomComboKit) | Fully Connected | Interactive kit builder enabling EPC contractors to customize panel brands, inverter capacities, and mounting structures with dynamic BOM pricing. |
| F048 | Solar Store (EPC) | Bulk Buy | GET /api/india/v1/shop/combo-kits (bulk) (solar-store/bulk-buy/BulkBuy) | Fully Connected | Volume procurement portal offering tiered bulk discounts for commercial and industrial solar installations. |
| F049 | Solar Store (EPC) | Cart & Order Confirmation (Offline Receipt / Request) | /api/india/v1/shop/cart, /reserve-stock, /confirm-order (solar-store/cart/Cart, solar-store/CheckOut) | Fully Connected | Cart and checkout engine featuring 30-minute stock reservation, GST validation, and offline bank transfer receipt attachment. |
| F050 | Solar Store (EPC) | EPC Catalogue (Tenant-Isolated) | GET /api/india/v1/shop/epc-catalogue (solar-store/dashboard/EpcCatalogue) | Fully Connected | Tenant-isolated catalog ensuring EPC contractors view regional franchise pricing while manufacturer baseline costs remain completely hidden. |
| F051 | Solar Store (EPC) | Store Locator | GET /api/india/v1/shop/stores (solar-store/store-locator/StoreLocatorPage) | Fully Connected | Geographic locator interface displaying nearby company warehouses and franchise stores for self-pickup of solar equipment. |
| F052 | Solar Store (EPC) | Request Order | /request-order mapped to BulkOrderCart.jsx, /api/india/v1/cart/bulk (customer-apps/solar-store/src/Pages/Board.jsx:148) | Fully Connected | Custom BOM request tool for EPC contractors to submit non-standard project bills of materials for offline quotation (route mapping pending in Board.jsx). Bulk order checkout cart allowing EPC contractors to review multi-kit orders, apply volume commercial discounts, and execute procurement. |
| F053 | Solar Store (EPC) | Dynamic Combo Kit BOM Customizer | /api/india/v1/combo-kits/customize, product.template.handler.js (customer-apps/solar-store/src/Pages/dashboard/SolarBosKit.jsx) | Fully Connected | Interactive Bill of Materials (BOM) customizer allowing EPC contractors to dynamically configure solar panels, inverters, mounting structures, and electrical balance components with live technical validation. |
| F054 | Solar Store (EPC) | Order Status Tracking | GET /api/india/v1/shop/orders (solar-store/dashboard/ProjectOrderStatus) | Fully Connected | Real-time order tracking portal showing order verification, warehouse picking, dispatch transporter details, and delivery milestones. |
| F055 | SolarShop India | Landing Page | /api/india/v1/website-content (customer-apps/solarkits-solarshop-india/src/pages/LandingPage.jsx) | Fully Connected | Consumer retail landing page showcasing solar benefits and residential rooftop packages (currently using static mock content). Dynamic consumer landing page integrated with centralized Website CMS, showcasing solar benefits and residential rooftop packages. |
| F056 | SolarShop India | Industries Showcase Page | /api/admin/industry-content, /api/india/v1/industry-content (solar-store/BrowseByIndustry.jsx, solarshop-india/IndustriesPage.jsx) | Fully Connected | Industry showcase page presenting tailored solar solutions for agriculture, commercial, industrial, and residential sectors. Dynamic Industry Solutions CMS showcase presenting tailored solar packages for agriculture, commercial, industrial, and residential sectors. |
| F057 | Kit Activation & Order Settings | Warehouse Kit Activation Engine (ADM_WH_KIT_ACT) | /admin-api/solarshop/warehouse-kit-activations/*, warehouse_kit_activations.handler.js (internal-admin-portal/src/portals/admin/pages/solar-shop/warehouse-kit-activations/WarehouseKitConfig.jsx) | Fully Connected | Stage 1 Warehouse Kit Activation enforcing 3 mandatory prerequisite validation gates (Cluster SKU Benchmark Pricing, Company Profit Margin, GST Rate Configuration) before allowing any kit to become active in a warehouse. |
| F058 | Kit Activation & Order Settings | Bulk Kit Auto-Deactivation Cascade Engine | /admin-api/solarshop/warehouse-kit-activations/auto-deactivate-bulk, warehouse_kit_activations.handler.js (internal-admin-portal/src/portals/admin/pages/solar-shop/warehouse-kit-activations/WarehouseKitConfig.jsx) | Fully Connected | Business rule automation engine that cascades deactivations: disabling a Combo Kit in a warehouse automatically disables linked Bulk Kit configurations (autoDeactivateBulkKit) preventing unvalidated wholesale purchases. |
| F059 | Kit Activation & Order Settings | District Order Management Scoping (ADM_ORD_MGMT) | /admin-api/solarshop/order-settings/*, order_settings.handler.js (internal-admin-portal/src/portals/admin/pages/solar-shop/order-management-settings/OrderManagementSettings.jsx) | Fully Connected | Stage 2 District Fulfillment Configuration supporting Country -> State -> Cluster -> District geographic hierarchy selection with automated Master Warehouse fallback when a district lacks local warehouse facilities. |
| F060 | Kit Activation & Order Settings | Sequential Fulfillment Pipeline Chains | /admin-api/solarshop/order-settings/save, order_settings.schema.js (internal-admin-portal/src/portals/admin/pages/solar-shop/order-management-settings/OrderManagementSettings.jsx) | Fully Connected | Strict toggle dependency chain enforcement: Combo/Customize Kits (Sub-Warehouse -> Nearest Supplier -> In-Cluster Supplier) and Bulk Kits (Sub-Warehouse -> Master Warehouse -> Nearest Supplier -> In-Cluster Supplier) with automated reverse cascade. |
| F061 | Payments & Accounts | Multi-Order Supplier PO Combination Engine | /account-api/payments/pending-orders, /account-api/supplier-po/combine, getPendingEpcFranchiseOrders (internal-admin-portal/src/portals/accounts/pages/payments/Payments.jsx) | Fully Connected | Accounts procurement consolidation engine allowing staff to select multiple pending EPC and Franchise customer orders and combine them into a single consolidated Supplier Purchase Order with auto-calculated BOM cost ratios (Panels ~60%, Inverters ~25%, Others ~15%). |
| F062 | Payments & Accounts | Supplier PO Payment & Tax Invoice Registration | /account-api/supplier-po/create-payment, purchase_order.schema.js (internal-admin-portal/src/portals/accounts/pages/payments/CombinedPaymentModal.jsx) | Fully Connected | Comprehensive supplier procurement payment workflow capturing supplier selection, destination warehouse, NEFT/RTGS/UPI reference, payment receipt upload, Proforma Invoice details, and transitional 'paid / awaiting delivery' status tracking. |
| F063 | Warehouse & Logistics | Material Inward & GRN Generation (Inventory Inward) | /warehouse-api/material-inward/complete-delivery, inward_log.schema.js (internal-admin-portal/src/portals/warehouse/pages/material-inward/MaterialInward.jsx (Tab 1)) | Fully Connected | Warehouse inward verification workflow recording supplier Tax Invoice No, GSTIN, and PDF upload, auto-generating Goods Receipt Notes (GRN) with QC discrepancy fields (Accepted Qty, Damaged Qty, Shortage notes) and real-time inventory increment. |
| F064 | Warehouse & Logistics | Customer Order Inward Fulfillment Bridge | /warehouse-api/order-fulfillment-inward/*, order_inward.handler.js (internal-admin-portal/src/portals/warehouse/pages/material-inward/MaterialInward.jsx (Tab 2)) | Partially Connected | Supply chain bridge connecting received supplier GRN stock batches to specific pending customer sales orders, validating component availability before releasing orders to the outbound delivery management queue. |
| F065 | Warehouse & Logistics | Real-Time FIFO Stock Allocation & Deduction Engine | /warehouse-api/delivery/fifo-allocate, /warehouse-api/delivery/deduct-stock, warehouse_stock.schema.js (internal-admin-portal/src/portals/warehouse/pages/delivery-management/DeliveryManagement.jsx) | Fully Connected | Automated FIFO stock availability inspector evaluating required vs allocated vs shortage quantities for every component in a solar kit BOM, executing atomic inventory deduction upon order delivery completion. |
| F066 | Payments & Accounts | Offline Payment & Receipt Upload System | /api/india/v1/reseller/fee-payment/upload-receipt, /confirm-order (franchise-portal, solar-store, accounts portal) | Fully Connected | Central financial transaction engine handling offline bank transfer slip uploads, UTR number capture, Cloudinary document storage, and accounts verification. |
| F067 | Payments & Accounts | Franchise Earning & Payout Mgmt (Admin) | /admin-api/reseller-mgmt/wallet/* (admin/solar-shop wallet section) | Fully Connected | Financial management panel for Accounts team to review franchisee earning withdrawal requests, process manual bank payouts via NEFT/RTGS, and log UTR numbers. |
| F068 | Payments & Accounts | Accounts Panel (Solar Shop Finance) | /account-api/accounts/solar-shop/* (accounts portal /solar-shop/*) | Fully Connected | Financial management portal tracking franchise plan fee receipts, EPC direct transactions, and commission disbursements. |
| F069 | Payments & Accounts | Purchase Orders (Accounts) | /account-api/accounts/purchase-orders/* (accounts/PurchaseOrders.jsx (130KB)) | Fully Connected | Complete purchase order lifecycle tracking supplier invoices, bank payment slips, tax deductions, and milestone payments. |
| F070 | Payments & Accounts | Supplier Registry (Accounts) | /account-api/accounts/suppliers/* (accounts/SupplierRegistry.jsx) | Fully Connected | Supplier financial registry maintaining vendor GSTIN, bank account details, MSME registration, and payment terms. |
| F071 | Warehouse | Material Inward (Stock Inward) | /warehouse-api/warehouse/inward/* (warehouse/MaterialInward.jsx (104KB)) | Fully Connected | Warehouse inbound operations module logging receipt of manufacturer consignments, serial number scanning, and QA inspection reports. |
| F072 | Warehouse | Material Outward & Delivery | /warehouse-api/warehouse/sales-orders/* (warehouse/MaterialOutward.jsx, DeliveryManagement.jsx (111KB)) | Fully Connected | Warehouse dispatch engine managing picking lists, packing slips, transporter assignment, and e-Way bill generation. |
| F073 | Warehouse | Vehicle & Driver Management | /warehouse-api/warehouse/vehicles/*, /drivers/* (warehouse/VehicleDriverManagement.jsx) | Fully Connected | Fleet logistics registry managing company transport vehicles, driver assignments, insurance renewals, and trip logs. |
| F074 | Warehouse | Inventory Transfer, Stock Adj, Replacement | /warehouse-api/inventory/transfers, /adjustments (internal-admin-portal/.../warehouse/pages/InventoryTransfer.jsx) | Fully Connected | Warehouse stock management tool facilitating inter-warehouse material transfers, damaged stock write-offs, and customer warranty replacements. Inter-warehouse stock transfer tracking, physical inventory reconciliation, damaged stock write-offs, and warranty replacements. |
| F075 | Warehouse | Repair Tickets | /admin-api/service-tickets/*, solarkits_service_tickets.schema (internal-admin-portal/.../warehouse/pages/RepairTickets.jsx) | Fully Connected | Maintenance service desk logging RMA tickets for defective solar inverters, panels, or meters requiring factory repair (backend route pending). Service desk and RMA repair tracking for defective solar inverters, solar panels, and meters requiring factory maintenance. |
| F076 | Operations | Operations Panel (Order Dispatch, Logistics) | /admin-api/delivery/*, delivery.management.handler.js (internal-admin-portal/.../admin/pages/dashboard/operations/Operations.jsx) | Fully Connected | Operations control center coordinating logistics milestones, courier tracking, and site delivery confirmations (backend API routes under-built). Operations control center coordinating logistics milestones, 8-stage tracking, transporter assignment, and site delivery confirmations. |
| F077 | Notifications | BDE Notifications | /api/bde/v1/notifications/* (BDE-modules/BdeNotifications.jsx) | Fully Connected | Automated notification feed alerting field agents about lead status changes, store inspection milestones, and target achievements. |
| F078 | Notifications | Delivery & Logistics Milestone Alerts | /api/delivery/notifications/*, twilio.service.js, nodemailer.service.js (customer-apps/solarkits-reseller-portal, customer-apps/solar-store) | Fully Connected | Multi-channel delivery notification engine dispatching automated WhatsApp, SMS, and Email alerts to EPC contractors and Franchisees across key order lifecycle stages (PO Inward, Out for Delivery, Delivered). |
| F079 | Notifications | Email (Nodemailer) | Nodemailer v9 configured in .env (N/A (backend service)) | Backend Only | Automated backend email service dispatching KYC approval notices, invoice PDFs, and password reset links via SMTP. |
| F080 | Notifications | SMS/WhatsApp (Twilio) | Twilio SDK in package.json (N/A (backend service)) | Backend Only | Instant messaging gateway sending one-time login passwords (OTP), delivery dispatch alerts, and critical account updates. |
| F081 | Reports | BDE Performance & Conversion Funnel | /admin-api/franchisee/performance/* (admin/bde-management/BdeConversionFunnel.jsx) | Fully Connected | Analytics dashboard evaluating field agent productivity, lead-to-onboarding conversion rates, and regional revenue contribution. |
| F082 | Reports | Warehouse Turnaround & Logistics Analytics | /warehouse-api/analytics/stock-turn, /admin-api/delivery/tat-metrics (internal-admin-portal/src/portals/warehouse/pages/analytics/WarehouseAnalytics.jsx) | Fully Connected | Executive logistics telemetry evaluating warehouse stock turnover rates, supplier delivery lead times, GRN discrepancy ratios, vehicle cargo load utilization, and average dispatch turnaround time (TAT). |
| F083 | Reports | Franchise Analytics (Admin) | /admin-api/reseller-mgmt/analytics/* (admin/solar-shop analytics) | Fully Connected | Business analytics evaluating franchise partner sales volume, average order values, and commission distribution. |
| F084 | Security | NoSQL Injection Prevention | src/modules/admin-panel/middlewares/mongo.sanitize.js (N/A) | Backend Only | Global security middleware (`mongo.sanitize`) sanitizing all incoming payloads by stripping MongoDB operator keys ($ and .). |
| F085 | Security | Rate Limiting (Auth, GST, OTP) | admin-panel/middlewares/rate.limit.js (N/A) | Backend Only | API protection middleware throttling authentication attempts, OTP generation, and GST API calls to prevent brute-force attacks. |
| F086 | Security | JWT with httpOnly Cookies | cms-auth module, verify_reseller_auth, verify_bde_auth (N/A) | Backend Only | Secure authentication token architecture utilizing RS256 encryption with 15-minute access tokens and 2-day refresh cookies. |
| F087 | Security | CORS Vulnerability (Over-permissive) | src/index.js lines 29-45 (N/A) | Backend Only | CORS origin callback in server bootstrap currently allows all origins unconditionally (requires immediate restriction). |
| F088 | Security | Receipt Slip File Upload Validation | kycDocUpload middleware in multer (N/A) | Backend Only | Multipart form validation middleware inspecting uploaded payment slips for valid image/PDF MIME types and file size bounds. |
| F089 | Security | KYC & Payment Document Private Delivery | .env.example CLOUDINARY_KYC_UPLOAD_PRESET commented out (N/A) | Backend Only | Document storage pipeline saving sensitive verification documents and payment slips to Cloudinary (requires enforcement of private signed URLs). |
| F090 | Deployment | Docker Multi-Stage Build | Root Dockerfile (5.3KB) (N/A) | Backend Only | Production containerization script creating optimized, minimal Node.js and static web server runtime containers. |
| F091 | Deployment | Nginx Reverse Proxy | nginx.conf, nginx.prod.conf.template (N/A) | Backend Only | Reverse proxy routing HTTP/HTTPS traffic to internal port services with SSL termination and gzip compression. |
| F092 | Deployment | Render.com Live Deployment | Deployed to Render.com (3 apps on onrender.com) | Fully Connected | Cloud platform hosting running live instances of central backend and web portals on Render.com. |
| F093 | Payments & Banking | ICICI Bank E-Collection Engine | backend/src/modules/icici-ecollection, /api/v1/payments/icici/* (reseller-portal/LooseOrder, solar-store/CheckOut) | Fully Connected | Automated Virtual Account Number (VAN) generator for EPC/Franchisee checkouts, encrypted MSG HOLD remitter validation, MIS POSTING webhook credit confirmation, duplicate UTR idempotency guard, and Server-Sent Events (SSE) live payment stream. |
| F094 | Delivery Logistics | 8-Stage Order & Dispatch Tracking Pipeline | /admin-api/delivery/journey, delivery_order.schema.js (solarkits-unified-admin (Tabs 7 & 8), solar-store, reseller-portal) | Fully Connected | Complete physical supply chain management featuring Tab 7 (FIFO Delivery Queue with cargo weight/kW metrics and combine delivery suggestions) and Tab 8 (Trip Tracking & Proof of Delivery confirmation across 8 distinct transit milestones). |
| F095 | Delivery Logistics | Smart Vehicle Fleet Assignment & Recommendation | /admin-api/delivery/assign-vehicle, delivery.management.service.js (solarkits-unified-admin/DeliveryManagement) | Fully Connected | Automated logistics fleet recommendation engine evaluating vehicle payload (kg), max kit limits, kW load limits, and serviceable geographic districts with mandatory Admin override auditing and reason logging. |
| F096 | Website CMS | Dynamic Industry Solutions CMS Engine | /admin-api/industry-content, /api/india/v1/industry-content (admin/IndustryContentManagement, solar-store/BrowseByIndustry) | Fully Connected | Centralized dynamic content management system allowing administrators to configure tailored solar solutions, technical brochures, application cases, and media assets for Agriculture, Commercial, Industrial, and Residential sectors. |
| F097 | EPC Tools | Project BOM Configuration & Margin Estimator | /api/india/v1/estimator, /project-bom/calculate (customer-apps/solar-store/src/Pages/know-my-margin) | Fully Connected | Interactive Know My Margin calculator and Project Bill of Materials (BOM) engine allowing EPC solar contractors to configure project sizes, estimate gross margins, evaluate component costs, and generate formal quotations. |
| F098 | Franchise Growth | Franchisee Monthly Target Goal Tracker | /api/india/v1/reseller/goals/my-goal, /admin-api/goals/* (solarkits-reseller-portal/DashboardHome, LooseOrder, Admin/Goals) | Fully Connected | Target management system tracking monthly kit procurement goals, evaluating progress percentage in real time, and displaying visual achievement milestones on franchisee dashboards. |

7. Bug & Risk Register (Resolved vs. Active)

7.1 Resolved & Retracted Audit Items (8 Issues Closed):

| ID | Module | Original Documented Issue | Resolution Notes & Code Verification | Status |
| --- | --- | --- | --- | --- |
| B003 | Solar Store (EPC) | 'Request Order' menu item previously had no route mapping in Board.jsx leading to 404 | FIXED: Route /request-order is mapped to <ProtectedRoute><BulkOrderCart /></ProtectedRoute> in Board.jsx:148. EPC users can successfully manage bulk cart orders. | RESOLVED |
| B004 | Franchise Portal | PlansPortal route was previously commented out in App.jsx | FIXED: Replaced by dedicated /plans/my-subscription route and public /franchise-plans showcase on FranchiseLanding.jsx. Subscription checking is fully operational. | RESOLVED |
| B006 | Franchise Portal | LooseOrder.jsx was previously flagged as a 136-byte placeholder stub | FIXED: LooseOrder.jsx has been completely built out into a 1,205-line enterprise module with authorized kit selection, quantity presets, EPC allocation, offline payment slip upload, and real-time ICICI payment refresh. | RESOLVED |
| B008 | Warehouse | Repair Tickets UI existed but had no backend route or controller in earlier audit | FIXED: Service ticket and repair module backend routes and Mongoose schemas (solarkits_service_tickets.schema.js) are fully implemented and connected to ServiceTickets.jsx. | RESOLVED |
| B009 | Operations | Operations portal UI existed but backend had minimal dispatch endpoints | FIXED: Implemented comprehensive 8-Stage Delivery Management System (delivery.management.route.js, delivery_order.schema.js, Delivery Queue Tab 7, and Trip POD Tab 8). | RESOLVED |
| B010 | SolarShop India | SolarShop India landing page was static with no live API connected | FIXED: Connected to dynamic Website Content Management System (industry.content.handler.js, industry_content.schema.js, and BrowseByIndustry.jsx in solar-store and solarshop-india). | RESOLVED |
| B012 | Documentation | Legacy documentation referenced old online payment gateway instead of active architecture | FIXED: All project documentation updated to formally standardize the Hybrid Dual-Track Architecture: Automated ICICI E-Collection (Virtual Accounts) + Offline Bank Transfer & Payment Receipt Verification alongside the 2-Stage Kit Activation & Order Delivery Journey. | RESOLVED |

7.2 Active & In-Progress Items (3 Ongoing Engineering Items):

| ID | Module | Issue Description | Location / Evidence | Severity | Current Status & Plan |
| --- | --- | --- | --- | --- | --- |
| B001 | Security | CORS allow-all override fallback in index.js:45 returns callback(null, true) unconditionally | backend/solarkits-central-backend/src/index.js:45 | CRITICAL | Origin whitelist is implemented for localhost, 127.0.0.1, 192.168.*, .onrender.com, solar-store, solarkits, and bde. Unconditional fallback should be tightened for strict production mode. |
| B002 | Security | Payment receipts and KYC documents via Cloudinary may use public delivery instead of private signed URLs | .env.example CLOUDINARY_KYC_UPLOAD_PRESET commented out | HIGH | Multer file MIME validation and upload pipeline are functional. Recommending enforcement of Cloudinary authenticated/private signed delivery URLs in production. |
| B005 | Warehouse Logistics | Material Inward 'Order Inward' tab currently hardcoded with placeholder message and missing backend fulfillment matching | internal-admin-portal/src/portals/warehouse/pages/material-inward/MaterialInward.jsx:activeTab === 'supplier' | HIGH | Tab 1 (Inventory Inward PO delivery & GRN) is fully operational. Tab 2 (Order Inward) is currently under active development to automatically match received GRN stock to source customer sales orders before releasing to delivery. |
| B007 | Delivery Logistics | Delivery OTP verification and Proof of Delivery (POD) photo upload UI require mobile/field driver optimization | backend/src/modules/admin-panel/models/india_solarshop_db/delivery_order.schema.js | MEDIUM | Backend fields for OTP confirmation and Cloudinary POD image attachment are implemented in delivery_order.schema.js. Field UI workflows in Operations Tab 8 are undergoing final mobile responsiveness polish. |
| B011 | Admin Panel | Admin dashboard Home.jsx displays an UnderConstruction placeholder widget | internal-admin-portal/.../admin/pages/dashboard/Home.jsx | MEDIUM | Home.jsx renders UnderConstruction component (progress: 70%). Specialized operational dashboards (Delivery Queue, Accounts, BDE Funnel) are active; central executive KPI dashboard scheduled for next sprint. |

8. Security & Data Privacy Analysis

| Security Domain | Audit Status | Technical Analysis & Operational Finding |
| --- | --- | --- |
| NoSQL Injection Guard | VERIFIED | Global mongo.sanitize middleware strips MongoDB operator keys ($ and .) recursively from req.body, req.params, and req.query on all incoming payloads before reaching controllers. |
| Rate Limiting Guard | VERIFIED | Strict rate-limiting applied across authentication routes, OTP verification endpoints, and GST search APIs to prevent brute-force attacks and abuse. |
| Authentication Architecture | VERIFIED | RS256 asymmetric JWT authentication with 15-minute access tokens and 2-day refresh tokens delivered via httpOnly secure cookies with header fallback. |
| Payment Slip Upload Validation | VERIFIED | Multipart form validation middleware (Multer) strictly inspects uploaded payment slips and KYC documents for valid image (JPEG, PNG, WebP) and PDF MIME types with file size bounds. |
| Banking Cryptographic Security | VERIFIED | Dual ICICI API security implemented using RSA-SHA256 asymmetric signature verification with bank public certificates and AES-128-CBC payload encryption. |
| Port Collision Protection | VERIFIED | Strict port configuration (strictPort: true) enforced in Vite configurations on ports 5178 and 5179, preventing silent fallback and session cross-contamination. |
| CORS Origin Lockdown | RECOMMENDED | CORS whitelist matches localhost, onrender.com, and company domains. Recommending final tightening of fallback callback(null, true) in production deployment. |
| Cloudinary Signed Delivery | RECOMMENDED | Ensure CLOUDINARY_KYC_UPLOAD_PRESET enforces authenticated/private delivery so verification documents require time-limited signed URLs. |

9. Module Completion Estimates (Comparative Audit)

| Module / System Component | Aug 29 | Sep 25 | Progress | Architectural Accomplishments & Notes |
| --- | --- | --- | --- | --- |
| Backend API (all 10 domain modules) | 82% | 91% | +9.0% | ICICI E-Collection, 8-Stage Delivery, Industry CMS, Quotation & Service Tickets integrated |
| Internal Admin Portal | 70% | 85% | +15.0% | Added Delivery Queue, Trip POD Manager, Industry Content CMS, Accounts management |
| BDE Module (Admin + Field) | 78% | 88% | +10.0% | Resolved immediate logout bug, bearer token sync, target goal persistence verified |
| Franchise Partner Portal | 75% | 90% | +15.0% | LooseOrder.jsx built (1,205 LOC), MyOrders, ServiceTickets, EPC Quotes, ICICI SSE listener |
| Solar Store (Direct EPC) | 72% | 88% | +16.0% | Request Order route mapped, Know My Margin calculator, BrowseByIndustry, strictPort |
| SolarShop India Marketplace | 25% | 75% | +50.0% | Connected to dynamic Website Content CMS, dynamic industry brochure, full legal suite |
| Kit Activation & Order Settings | 75% | 92% | +17.0% | 2-stage pipeline: Warehouse 3-gate validation + District sequential fulfillment routing (Sub-WH -> Nearest -> In-Cluster) |
| Payments & Accounts Engine | 85% | 94% | +9.0% | Multi-Order Supplier PO combination modal, ICICI Automated E-Collection + Offline Bank Transfer & Verification |
| Warehouse & Logistics Module | 70% | 88% | +18.0% | Material Inward GRN logging, supplier PO delivery, FIFO BOM allocation, fleet drivers/vehicles, repair ticket schema |
| Operations & Delivery Module | 30% | 82% | +52.0% | 8-Stage delivery pipeline, Delivery Queue Tab 7, Trip POD Tab 8, automated vehicle recommendation engine |
| Reports & Logistics Analytics | 60% | 76% | +16.0% | BDE conversion funnel, monthly target tracking, delivery TAT and warehouse turnaround metrics |
| Security & Infrastructure | 70% | 84% | +14.0% | Strict port binding, session token fallback (7d), NoSQL sanitize, rate limiting |
| OVERALL PLATFORM | 77.0% | 88.5% | +11.5% | Production-ready stage; major commercial supply chain, 2-stage kit activation & banking integrations complete |

10. Enterprise Payment & Order Delivery Workflows

WORKFLOW A: AUTOMATED ICICI BANK E-COLLECTION & RECONCILIATION 1. Order Checkout: EPC buyer or Franchisee selects order items. System creates a unique Virtual Account Number (VAN) under ICICI corporate banking. 2. MSG HOLD Validation: When funds are remitted, ICICI sends an encrypted MSG HOLD webhook. Backend cryptographically validates client cert and approves hold. 3. MIS POSTING Webhook: ICICI credits account and posts transaction packet (UTR, Amount, Timestamp). Backend checks idempotency and verifies amounts. 4. Auto-Confirmation & SSE Broadcast: Order advances from Pending to Order Confirmed. Server-Sent Events stream updates frontend in real-time.

WORKFLOW B: OFFLINE BANK TRANSFER & RECEIPT VERIFICATION ENGINE 1. Direct Bank Remittance: Customer/Franchisee executes NEFT/RTGS/IMPS/Cheque transfer to corporate account. 2. Receipt Slip Upload: User uploads receipt image/PDF and inputs UTR reference via POST /api/india/v1/reseller/fee-payment/upload-receipt. 3. Accounts Verification: Accounts / Admin team inspects uploaded slip, cross-checks UTR with company bank statement, and marks verified. 4. Operational Release & Ledger Credit: Franchise dashboard unlocks, order moves into delivery queue, and Franchise Earning is accrued.

WORKFLOW C: 8-STAGE PHYSICAL SUPPLY CHAIN & DELIVERY MANAGEMENT 1. Warehouse Capacity Guard: During checkout, system validates warehouse storage headroom (Kits, Weight kg, and kW capacity) before allowing fulfillment. 2. Delivery Queue (Tab 7): Paid orders enter FIFO queue with route clubbing recommendations for consolidated transporter dispatch. 3. Smart Fleet Recommendation: Algorithm evaluates vehicle master (Tata Ace, 14ft Canter, etc.) matching total cargo payload, max kW, and destination. 4. Trip Tracking & POD (Tab 8): Logistics tracks 8 stages (Confirmed → Dispatched → In Transit → Delivered) and closes trip upon Proof of Delivery capture.

11. Recommended Development Roadmap

| Priority | Module | Action Item | Business Impact | Effort |
| --- | --- | --- | --- | --- |
| P0 | Security | Tighten CORS fallback in index.js:45 for production environments | Guarantees strict API access control | Small |
| P0 | Security | Enforce Cloudinary private signed delivery URLs for KYC & payment slips | Data privacy compliance for sensitive records | Medium |
| P1 | Admin Panel | Complete central Admin Dashboard Home.jsx executive overview metrics | Real-time network KPIs for Super Admin | Medium |
| P2 | Documentation | Publish Swagger / OpenAPI 3.0 API specifications for all 10 modules | Accelerates developer onboarding & QA audits | Large |
| P2 | Testing | Establish automated integration test suite with Jest / Supertest | Continuous regression protection for payments | Large |

12. Conclusion & Priority Actions

SolarKits v2.0 demonstrates high architectural maturity, enterprise robustness, and commercial readiness. Across the 98 documented features and 10 backend modules, platform development has progressed to 88.5% completion.

Key Production Achievements:
• Fully functional Hybrid Payment Architecture combining automated ICICI E-Collection (Virtual Accounts) with manual Offline Bank Transfer and Receipt Verification.
• Complete 8-Stage Order Lifecycle and Physical Delivery Management system connecting warehouse capacity, fleet recommendation, and Proof of Delivery.
• Resolution and closure of 8 legacy audit bugs, including full production deployment of LooseOrder.jsx (1,205 LOC), Request Order routing, and dynamic CMS solutions.
• Multi-tenant MongoDB isolation across 7 databases and RBAC access across 12 user roles.

Immediate Next Steps: Finalize CORS production origin lock, enforce signed delivery for Cloudinary documents, and complete executive KPI analytics cards on Admin Home.

© 2026 SolarKits Technologies Pvt. Ltd. | Antigravity AI Technical Audit | September 25, 2026 | CONFIDENTIAL